# WEEKLY PROJECT REPORT

Date: 20th Feb, 2021

Name: Jaydeep Dinesh Dhurat

Prn: 2018016401691167

Roll No: 12																   Batch: B1        															 Project Guide: Prof. Lata Bhatia 												 Project Name: Ultrasonic Navigation System for Blind People

Synopsis :

In our life we meet many disable people, some of them are partially and some are completely disable. The partially impaired people like dumb, and blind manages their life with difficulties and feel separated from others.

Therefore, communication plays a major role and make them feel better and help them to indulge in an activity where they can see themselves as an independent person in public areas.

This will help them in setting up correspondence between Blind/Dumb and the outside world.

The meeting with the guide started on at 12:30 pm end at 1:00 pm. During the meeting, I explained my project through presentation/pdf along with analysis. The description of the proposed system is as follows:

- By wearing this device they can fully avoid the use of white cane and such other devices.

- This device will help the blind to navigate without holding a stick which is a bit annoying for them.

- They can simply wear it as a band or cloth and it can function very accurately.

- Blind individuals only need a very little training to use it.

- This system is equipped with ultrasonic sensor, according to ease of individual we can make many modules which are connected to the different parts of the body.

- When the ultrasonic sensor detects obstacle the system will notify the individual through vibrations.

- intensity of vibration and sound can be adjustable.

SUGGESTION FROM GUIDE:  This is the weekly report of project session held on 20th Feb 2021 Till the date I bought my raspberry-pi 3 B + module and connected the LED indicator to the GPIO channels of the system. I had shown image of that working to the guide. On that, concerned guide asked me to change the blinking of LED indicators as per the sensor and its movement. That case is surely possible to implement but if that’s get implemented to the system then the LED indicator will just get high signals(ON) only if the object will be in the range of Ultrasonic Sensor. Thus the main purpose of including LED indicator to the system will fail. As LED indicator is there for the purpose of recognising blind individual at dark place or roads by other people. I also discussed one of the vulnerability that i found in my code snippet about inbuilt python library (i.e. Pyttsx3) which is not working in raspberry-pi. I have tried and tested installing respective library in windows operating system & there it’s working fine. On that, guide suggested me to do some more research on that vulnerability & I’ll surely do that. From her side guide has also told me that she’ll look up into that matter & will suggest me if any solution is there.

Thank You!

Progress Report of the Project

|  | Review Date | Percent Complete [Student] | Percent Complete [Guide] |
| --- | --- | --- | --- |
| 1 | Saturday, February 6, 2021 | 3 % | 2 % |
| 2 | Saturday, February 13, 2021 | 7 % | 5 % |
| 3 | Saturday, February 20, 2021 | 10 % |  |
| 4 | Saturday, February 27, 2021 |  |  |
| 5 | Saturday, March 6, 2021 |  |  |
| 6 | Saturday, March 13, 2021 |  |  |
| 7 | Saturday, March 20, 2021 |  |  |
| 8 | Saturday, March 27, 2021 |  |  |

Potential timeline of the Project’s Progress

|  | Task Name | Planned Start Date | Planned Finish Date | Planned Duration (in days) | Actual Start Date | Actual Finish Date | Signature of the Guide |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Analysis | Monday, February 1, 2021 | Wednesday, February 10, 2021 | 8 | 1st Feb, 2021 | 10th Feb, 2021 |  |
| 1.1 | Defining Problem Statement of the Project and gathering Information | Monday, February 1, 2021 | Thursday, February 4, 2021 | 4 | 2nd Feb, 2021 | 4th Feb, 2021 |  |
| 1.2 | Document Current System | Tuesday, February 9, 2021 | Wednesday, February 10, 2021 | 2 | 5th Feb, 2021 | 7th Feb, 2021 |  |
| 1.3 | Analysis Complete | Wednesday, February 10, 2021 | Wednesday, February 10, 2021 | 0 | 10th Feb, 2021 | 10th Feb, 2021 |  |
| 2 | Design | Thursday, February 11, 2021 | Thursday, March 4, 2021 | 16 | 11th Feb, 2021 | 4th March, 2021 |  |
| 2.1 | Design Database | Thursday, February 11, 2021 | Tuesday, February 16, 2021 | 4 | 11th Feb, 2021 | 13th Feb, 2021 |  |
| 2.2 | Software Design | Wednesday, February 17, 2021 | Wednesday, February 24, 2021 | 5 | 17th Feb, 2021 | 20th Feb, 2021 |  |

|  | Task Name | Planned Start Date | Planned Finish Date | Planned Duration (in days) | Actual Start Date | Actual Finish Date | Signature of the Guide |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2.3 | Interface Design | Wednesday, February 24, 2021 | Thursday, February 25, 2021 | 2 |  |  |  |
| 2.4 | Create Design Specification | Friday, February 26, 2021 | Thursday, March 4, 2021 | 5 |  |  |  |
| 2.5 | Design Complete | Thursday, March 4, 2021 | Thursday, March 4, 2021 | 0 |  |  |  |
| 3 | Development | Thursday, February 11, 2021 | Monday, March 15, 2021 | 21 |  |  |  |
| 3.1 | Develop System Module | Thursday, February 11, 2021 | Friday, February 26, 2021 | 11 |  |  |  |
| 3.2 | Integrate System Module | Monday, March 1, 2021 | Tuesday, March 9, 2021 | 7 |  |  |  |
| 3.3 | Perform Initial Testing | Wednesday, March 10, 2021 | Monday, March 15, 2021 | 3 |  |  |  |
| 3.4 | Development Complete | Monday, March 15, 2021 | Monday, March 15, 2021 | 0 |  |  |  |
| 4 | Testing | Monday, March 1, 2021 | Thursday, March 25, 2021 | 17 |  |  |  |

|  | Task Name | Planned Start Date | Planned Finish Date | Planned Duration (in days) | Actual Start Date | Actual Finish Date | Signature of the Guide |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 4.1 | Perform System Testing | Monday, March 1, 2021 | Wednesday, March 10, 2021 | 8 |  |  |  |
| 4.2 | Documenting Issues Found | Friday, March 12, 2021 | Friday, March 19, 2021 | 6 |  |  |  |
| 4.3 | Correcting/Resolving Issues Found | Monday, March 22, 2021 | Wednesday, March 24, 2021 | 3 |  |  |  |
| 4.4 | Testing Complete | Wednesday, March 24, 2021 | Wednesday, March 24, 2021 | 0 |  |  |  |
| 5 | Implementation | Thursday, March 25, 2021 | Tuesday, March 30, 2021 | 4 |  |  |  |
| 5.1 | On-Site/On-Campus Installation | Thursday, March 25, 2021 | Monday, March 29, 2021 | 3 |  |  |  |
| 5.2 | Demonstration | Tuesday, March 30, 2021 | Tuesday, March 30, 2021 | 1 |  |  |  |